October 1, 2025

RE: September 2025 Stormwater Report

Listed below is all the Stormwater Activity for September 2025.

Stormwater Vac Trucks:

265 Catch Basins Cleaned	     	    (2025 Total – 1,248)

15,395 feet of storm pipe cleaned.   	    (2025 Total – 92,779 feet)

19 loads of debris = 190 tons	              (2025 Total – 1,900 tons)

1,884 feet of driveway pipe cleaned.

15 Citizen Requests Completed

Street Sweeper: (Roads listed are only a few of the completed ones)

133.92 curb miles swept.		    (2025 Total – 702.71 curb miles)

64 loads of debris = 160.00 tons    (2025 Total – 1,096 tons)

Swept (43) MBC-owned bridges & MWA Plants

7 Citizen Request

*Lawrence Drive		* Houston Avenue

*W. Marion Road	* Allied Industrial Blvd.

*Sylvian Drive		* W. Ormond Terr.

*Green Street		* Hillridge Drive

*Christine Street	 	* Downtown Corridor

September 2025 MS4 Inspections Data

265 Catch Basins 	  (2025 - 2026 Total – 1,134)

21,488 feet of Ditches          (2025 – 2026 Total – 98,650’= 18.68 miles)

15,395 feet of Pipe	  (2025 – 2026 Total – 67,592’ = 12.80 miles)

HVPS Inspections  	  (2025 – 2026 Total – 0)                                                     Main Outfall Basins	  (2025 – 2026 Total – 0)

Detention Ponds   	  (2025 – 2026 Total – 12)

0 – GI/LID Sites	  (2025 – 2026 Total – 0)

0 – MBC Facilities	  (2025 – 2026 Total – 0)

2025 – 2026 Inspection Data (5/1/25 – 4/30/26) (New reporting period started as of May 1, 2026)

MS4 Inspection   	 	 Inventory		 20%		Completed

Catch Basin		20,017		4,003		         1,134

Ditches		1,029 miles		205.8 miles	         18.68 miles

Storm Pipe		636 miles		127.2 miles	         12.80 miles

Detention Ponds		14			3			12

Main Basin Outfalls		158			33			0

HVPS		115			23			0

Industrial Sites		29			6			0

GI/LID (Public)		1			1			0

GI/LID (Private)		6			1			0

MBC Facilities		6			1			0

Stormwater Capital Improvement Projects (Active)

- Plum Street Lane (New Street to First Street)		Southeast Pipe

- Artic Circle	(Drainage Study & Design)	R2T Engineering

- CBD Critical Areas	(Survey & Design Stage)	R2T Engineering

Ditching: (Roads listed are only a few of the completed ones)

21,488 feet of ditching	(2025 Total – 149,518 feet = 28.32 miles)

13 Citizen Requests

• Plaudit Road

• 2987 Crestline Drive

• 5827 Falcon Way

• 349 Browning Point Road

• Blair Court

• Dove Drive

• 945 Glenbrooke Road

• 6937 Goodall Mill Road

Contractor (Emergency Repair)

- Peake Road North		John R. Walker

- Sylvian Drive		Davis Plumbing

- 2604 Treadway Drive		UAM

- Saratoga Drive		GCU

- Mulberry Street		John R. Walker

Work Orders:

142 Completed	(2025 Total – 910)

105 were citizen requests

Maintenance Crews:

Repaired (12) Cave-In.	 	                    (2025 Total – 77 Cave-ins Repaired)

Driveways Installed – (0)		                                    (2025 Total – 10)

Replaced (6) Catch Basin Frame                                   (2025 Total – 154 replaced)

Repaired/Replaced an additional (8) Catch Basin Lid  (2025 Total – 169)

Formed and poured (2) Concrete Catch Basin lids.       (2025 Total – 29)

Rehab Catch Basin Box – 2			                (2025 Total – 23)

Mowed (5) Detention Ponds

39 Citizen Request

Rain Totals for September 2025			    	    1.12”

2025 Rain Total				 	 	  40.20”

MWA/MBC Clean-up Partnership

The Stormwater Division has swept eight streets/roads where MBC cleaned up illegal dumping and swept the Central Business District. Swept all MBC-owned bridges. The total for September 2025 is 41.82 curbed miles (2025 Total – 300.12 CM)

Denial Letters Sent in September 2025 (Private Issues Outside R/W)

- 122 Ashford Park

- 5929 Dove Drive

- 362 Browning Point Road

MWA Warehouse

Pitman Contractor has completed the front wall repair caused by separation. On September 30th, we completed the yearly audit of the Warehouse and Stormwater. We are continuing to implement new processes in the Warehouse to better serve MWA employees and contractors more efficiently with fewer interruptions.

The warehouse staff has completed 159 Work Orders charged and 189 GL codes charged, totaling $201,472 in inventory transactions for the warehouse in August 2025, not including Stormwater $8,401 and Fleet $5,789.

Utility Locate Responded/Completed Tickets

September 30, 2025 Late Response Tickets – 0      GA811 Tickets Completed for September 2025 – 775

(2025 Total 811 Tickets closed with Stormwater – 5,302 completed)